MINUTES

TUESDAY, OCTOBER 29, 2019

MONTGOMERY COUNTY REGIONAL WATER & SEWER DISTRICT

South Boulevard County Building

110 W South Boulevard

Crawfordsville, IN  47933

The Montgomery County Regional Water & Sewer District met in regular session on Tuesday, October 29, 2019 at 4:00 p.m. at the South Boulevard County Building, 110 W South Boulevard, Crawfordsville, Indiana.  Present were Board members: Chairman Dan Guard, Vice Chairman Terry Hockersmith, Secretary/Treasurer Brad Monts and Joe McCutcheon, Member.

Also present:  District Attorney Stu Weliever - Weliever, Henthorn, Harris, & Petrie, LLC.; Amy Moore – VS Engineering; Julie Petrie-DLZ;  Shannon Killion – GAI; Tom Astbury – Astbury Technologies; Don Orr – Health Department;  and Laura Dossett Co-Treasurer.

I.      Call to Order – Chairman Dan Guard called the meeting to order at 4:00 pm.

II.    Minutes

The minutes of the September 18, 2019 regular meeting.  Brad Monts moved to approve.  Joe McCutcheon seconded.  Motion passed 4-0.

III.   Astbury Water Technologies – Tom Astbury

Tom Asbury stated the plan is averaging 43,400 per day; max 73,000; min 27,000.  	Astbury stated there are 5 to 6 grinder additional grinder units at the WWTP, which 	were purchased by Eagle Valley as part of the construction contract.  Covalen 	guarantees the grinder units for a period of one-year.  Astbury requested that the 	District purchase spare parts for the grinder pumps at an estimated cost of $2,500.  	After discussion, Astbury will submit a written proposal for the purchase of the parts as 	well as a written operations report.  Astbury stated that the two non-compliant reports 	from IDEM have been rectified and the district should expect a written letter from IDEM 	acknowledging compliance.

IV.   VS Engineering Report

A.  Collection System Expansion Report

Engineer Amy Moore reviewed the October Monthly Board Report {See Attached}.

Moore reported Eagle Valley has completed restoration and final connections; 	coordinated construction issues and punch list items; coordinated substantial 	completion request.  Next month the final inspection shall be completed and the 	project 	and final Change Order preparation.  Moore stated VS has requested that GAI “hold” 	on the current Task Order #3 pending answers to the following three key issues:

1)	Water reuse?

2)	Master Plan (1 or 2 plants)?

3)	Right-size determination.

Moore stated VS has summarized IDEM records in comparison to Capacity Analysis 	Report.  Previous 12 months: Average Maximum Daily Flow compared to Maximum 	Design Flow = 33.6% while Average % capacity = 38.6%.

B.  Professional Services Agreement

Engineer Moore stated VS is requesting approval of “Short Form of Agreement Between 	Owner & Engineer for Professional Services.  The Board approved the previous general 	services agreement in 2013.  The proposed agreement has a $100,000 not to exceed 	clause.

Task/Project Assignment/Initiation Form – Wastewater Master Plan – Determine 	estimated District wastewater flows for 10, 20 and 40-year planning periods.

Brad Monts moved to approve the VS Engineering Professional Services Agreement and Task 	Assignment Project Name: Wastewater Master Plan and seconded by Joe McCutcheon.  Motion 	passed 4-0.  {Approved Task Project Form}  {Approved VS Engineering Professional Services}

Policy Recommendation for Sampling and Assessment of Excessive Strength 	Surcharges

Engineer Moore advised the Policy would address non-residential discharger obligation 	to sample and test on a frequency determined by the District.  The policy is to augment 	previously approved Ordinance 2011-1.  Brad Monts moved to approve Policy 	Recommendation for Sampling and Assessment of Excessive Strength Surcharges and seconded 	by Joe McCutcheon.  Motion passed 4-0.

{Policy – Sampling & Assessment of Excessive Strength Surcharges}

V.    GAI Plant Expansion Update – Shannon Killion

Engineer Killion advised the Board that GAI has been working with the RDC & HWC & 	Jim Peck on a 10-year, 20-year plan based on the planning in place at the SR32, Nucor 	corridor.  Killion distributed a report of GAI’s findings to-date.

Nucor Road WWTP MRO Data Jan ’18 to Oct ‘19

Nucor Road WWTP Water Reuse Handout

VI.     New Business

A.  BCS Management Proposal – Beregszazi Consulting Services, Inc. DBA BCS Management, Inc.

Lana Beregszazi introduced her company to the Board and reviewed the various services her project management team could provide on behalf of the Regional Sewer District, including: RSD General Management & Administration, additional septic elimination projects, initiation of inter-local agreements and identifying wholesale rates with providers.  Analysis of available grant funding, comprehensive planning and collaboration across multiple stakeholders. BCS is currently working with the RDC.  After discussion, Dan Guard moved to approve the BCS Master Services Agreement and seconded by Brad Monts.  Terry Hockersmith asked Ms. Beregszazi several questions and requested to take a little more time to review the proposal.  Dan Guard withdrew his motion and Brad Monts seconded.  A special meeting will be held on Wednesday, November 13, 2019 @ 3:00 pm to vote on the proposal.

V.      Treasurers Report

A.  GAI Claim - $35,200 – Brad Monts moved to recommend to authorize the RDC to pay 	the GAI Invoice #214812- $35,200.  Terry Hockersmith seconded.  Motion passed 4-0.

B.  SR32/Nucor Road Sewer Expansion Collection System Construction Claims

Payee			Invoice #	 Amount 	Date

DLZ			824977  	$ 31,059.00	9/27/19

Eagle Valley		1830-11	  491,354.60	10/11/19

Total 		$522,413.60

Terry Hockersmith moved to recommend approval of the DLZ and Eagle Valley claims 	$522,413.60 to 	the Redevelopment Authority for payment.  Joe McCutcheon seconded.  Motion 	passed 4-0.

B.  Approve Accounts Payable Claims - $59,112.01

Brad Monts moved to approve claims as presented $59,112.01.  Joe McCutcheon 	seconded.  	Motion passed 4-0.

VII.    Other Business

VIII.   Adjourn

Having no other business to come before the Board, Brad Monts moved to adjourn.  Terry Hockersmith seconded. The motion passed 4-0.

The meeting adjourned @ 6:15 p.m.

Next meeting:  Special Meeting Wednesday, November 13, 2019 @ 3:00 pm.

Respectfully Submitted by Recording Secretary

Laura Dossett - Co-Treasurer - MCRWSD

Approved this ___ day of December, 2019.

______________________________________

Dan Guard, Chairman